## Slide 1
2026
Enterprise Database Services:
Foundational Roadmap
WORKING DRAFT — Built for Discovery & Stakeholder Validation
Canada Life

## Slide 2
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
2
Canada Life
Document Status
Document Status:
Date: To be finalized once discovery is complete
Status: Working Draft (v0.1) — not yet reviewed
Awareness:
Database Product Owner — in progress (source of current-state input)
EA Database Portfolio Architect — in progress
Approval:
Pending. Recommend mirroring the Cloud Foundations Roadmap's sign-off chain: CTO/SVP I&O, Chief Enterprise Architect, and the Database Product Owner's executive sponsor.
Author:
Santhosh Kumar Chandrashekar, Enterprise Architecture
Working Group:
Database Product Owner & team
EA Database Portfolio Architect

## Slide 3
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
3
Canada Life
Table of Contents
Topic | Page
Vision | 4
Database Services Value Chain | 5
Guiding Principles | 6
Domain Overview | 7
Strategic Focus Areas & Transformation Opportunities | 8
Capability Mapping | 9
Current State | 10–13
Target State | 14–15
Work Packages / Initiatives Identification and Sequencing | 16–20
Appendix | 21–22

## Slide 4
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
4
Canada Life
A Trusted, Modern Data Foundation for Every Business Initiative
Vision Statement (draft — validate with Product Owner): Establish a secure, resilient, and cost-optimized database services foundation across on-prem and cloud platforms that supports every workload with the right engine, closes known legacy and licensing risk, and gives the enterprise a governed path to AI-ready data.
Business Outcomes
Reduce Total Cost of Ownership
Strengthen Resilience & Recovery
Close Legacy & Licensing Risk
Enable AI- and Analytics-Ready Data
Improve Delivery Speed for App Teams
Database
Value
Pillars
1
Right Engine, Right Workload
2
Automated & Resilient Operations
3
Governed, Secure by Design
4
Cost-Optimized Licensing
“Powering the enterprise with secure, resilient, and cost-optimized database platforms for every business initiative”

## Slide 5
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
5
Canada Life
Database Services Value Chain
The end-to-end journey from planning to optimization — standardized, secure, and efficient database operations that enable faster delivery and compliance.
Plan
Provision
Secure
Operate
Optimize
Retire
Assess workload needs
Define engine strategy
Plan cloud vs. on-prem
Automated builds
CMDB/tag registration
Backup & monitoring setup
Encryption & RBAC
Vulnerability baselines
Data classification & masking
24/7 monitoring & incident mgmt
Patch & lifecycle mgmt
Change management
Capacity & performance tuning
License & cost optimization
DR testing
Decommissioning
Data archival
License reclamation
Key constituents:
Database Product Owner • EA Database Portfolio Architect • DBA/Engineering Teams (HCL) • Application Owners • Security • FinOps • Compliance • Vendors
Enterprise Architecture Engagement: contributes to database strategy & planning, ensures governance alignment across the full lifecycle, and keeps this roadmap connected to the Cloud Foundations Roadmap.

## Slide 6
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
6
Canada Life
Guiding Principles
Adopted from the Cloud Foundations Roadmap's nine enterprise principles, plus one database-specific addition — confirm with sponsors whether to keep all ten.
1
Cloud Appropriate
Cloud first, cloud appropriate — pattern-based decisions for workload placement.
2
Buy Before Build
Prefer managed/DBaaS options before self-managed infrastructure.
3
Responsible Autonomy
Practitioners trusted to act in the best interest of the company, within a strong foundation.
4
Automation Everywhere
Provisioning, configuration, and lifecycle management are automated by default.
5
Experientially Focused
Application teams' experience is a first-class design consideration.
6
Value Oriented
Outcomes weighed on velocity, resilience, and total cost of ownership.
7
E2E Observability
Unified, real-time visibility into health, performance, and cost.
8
Secure by Design
Multi-layer security, policy-driven enforcement, and data protection by default.
9
Continuous Optimization
Programmatic feedback loops for efficient use of technology and spend.
10
Right Engine for the Job
Choose the storage engine — relational, document, vector — suited to the workload.

## Slide 7
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
7
Canada Life
Six Strategic Domains, Built From Your Existing Service Catalogue
The Database Engineering & Operations Service Catalogue already breaks into engineering and operations categories that map directly onto six strategic domains — the same organizing pattern used by the Cloud Foundations Roadmap.
F
Foundation
Platform architecture & standards; provisioning & onboarding.
S
Security
Security engineering; access management.
G
Governance
Data movement & integration governance; change & lifecycle management.
P
Platform & Services
Modernization & cloud engineering; capacity & performance engineering.
C
Cost & Optimization
Infrastructure cost optimization & license governance.
A
Automation
Platform engineering, automation & tooling; self-service.

## Slide 8
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
8
Canada Life
Strategic Focus Areas & Transformation Opportunities
One confirmed, in-flight initiative below; the remaining four are seed hypotheses to rank and validate with the Product Owner and Portfolio Architect.
✓
CONFIRMED — Oracle Exadata Cloud Migration (Exa@Azure)
ARC-approved Intake #290, ~$3.2M documented budget, 42 applications in scope. Not a hypothesis — confirm current phase (Workstream 2) and fold its milestones into this roadmap.
1
Legacy Licensing Rationalization
Opportunity: Complete the DB2 exit; use the ~10x cost gap vs. MS SQL to fund modernization elsewhere. Value: Reduced TCO; frees budget for other initiatives.
2
Resilience & DR Modernization (Broader Estate)
Opportunity: Extend the resilience thinking already applied to Exa@Azure (tiered SLA, multi-region) to the rest of the estate. Value: Faster recovery; parity with cloud infrastructure's maturity targets.
3
Clarify NoSQL/Postgres Placement Policy
Opportunity: MongoDB Atlas and AWS RDS PostgreSQL are already active, self-service offerings — confirm whether an on-prem path is still needed. Value: Removes ambiguity for teams evaluating NoSQL/Postgres.
4
Operating Model Evolution
Opportunity: Assess whether the HCL-managed, ticket-driven model should shift toward more self-service. Value: Faster provisioning; reduced operational friction.

## Slide 9
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
9
Canada Life
Capability Mapping
Action item, not yet complete: every I&O roadmap is mapped to the Canada Life Technology Capability Model (based on the TBM taxonomy — L1–L3 standard, L4 Canada Life-specific). Confirm the exact L1–L4 entries for database services with EA before this roadmap is considered complete. A hypothesis is shown below.
L1 Capability | L2 Capability | L3 Capability | L4 Service Category (Draft)
Delivery | Enabling Platforms | Foundation Platform | Database Service Catalog & Enablement
Delivery | Enabling Platforms | Foundation Platform | Database Modernization & Migration Enablement
Delivery | Enabling Platforms | Foundation Platform | Database Governance & Workload Placement
Delivery | Enabling Platforms | Foundation Platform | Database Cost & License Optimization
* Draft only — replace with the confirmed model once validated with EA's capability-model owner.

## Slide 10
10
Current State
CONFIDENTIAL | WORKING DRAFT — FOR DISCUSSION & VALIDATION
10

## Slide 11
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
11
Canada Life
Enterprise Database Landscape
What the Database Service Catalogue already tells us — confirm with discovery.
Technology | Status / Hosting
Oracle Database | On-prem + Exadata Cloud at Customer; CONFIRMED move to Exa@Azure underway (Intake #290, ~$3.2M)
MS SQL Database | On-prem + Azure SQL Managed Instance (ACTIVE) + AWS RDS SQL Server (ACTIVE), self-service
DB2 Database | Deprecated — legacy support only
MongoDB (NoSQL) | MongoDB Atlas — ACTIVE, self-service across AWS, Azure & GCP
PostgreSQL | AWS RDS PostgreSQL — ACTIVE, self-service (Canada Central only)
Legacy → Cloud Migration | AWS DMS listed DRAFT — capability exists, not yet fully self-service
Operating Model & Cost Snapshot
Delivered via managed service provider (HCL) — L1–L3 DBA support, 24/7 on-call; OCIO handles chargeback.
Oracle ops ≈ $150/instance/mo; MS SQL ≈ $55/CPU/mo; DB2 ≈ $555/CPU/mo (cost outlier); Exadata Cloud @ Customer ≈ $1/GB/mo.
SLA: 99.5% availability; Business Hours (non-prod) / 24×7 (prod); RPO/RTO ≤24h up to 96h.
Upcoming enhancement already flagged: evolving DR and resiliency patterns — now confirmed as the Exa@Azure initiative (see Work Packages).

## Slide 12
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
12
Canada Life
5-Level Database Maturity Model — Adapted From the Cloud Foundations Framework
Level | Name | What It Means | Measurable Indicators
1 | Initial | Ad-hoc builds; manual provisioning; minimal standards. | <20% automated provisioning; no formal DR testing
2 | Managed | Standard builds and baseline guardrails; repeatable patterns. | 40–60% automated; documented RPO/RTO tiers
3 | Defined | Enterprise standards and reference architectures. | 70–85% automated; policy-as-code; scheduled DR exercises
4 | Measured | Data-driven operations; proactive resilience and cost control. | 90%+ automated; SLO-based RPO/RTO
5 | Optimized | Continuous improvement; self-healing; adaptive governance. | >95% automated remediation; predictive scaling
Illustrative current level: 2 (Managed). Placed here based on the catalogue's described operating model (standard builds, ticket-driven provisioning, documented but lengthy RPO/RTO) — validate with the Portfolio Architect before using this in an executive session.

## Slide 13
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
13
Canada Life
Database Capability Maturity: Current vs. Target (Illustrative)
Placeholder scoring — replace with a validated assessment from your discovery sessions.
Chart: Current vs. Target (Illustrative)
| Foundation | Security | Governance | Platform & Services | Cost & Optimization | Automation
Current State | 3 | 2 | 2 | 3 | 2 | 2
Target State | 4 | 5 | 4 | 4 | 4 | 5
Key Insight (Hypothesis)
Security & Governance likely need the largest uplift — RBAC/PAM maturity and license governance aren't detailed in the catalogue.
Automation shows the widest current-to-target gap if the roadmap pursues more self-service, mirroring the cloud roadmap's automation ambitions.
Foundation and Platform & Services likely start from a stronger base — the catalogue already documents standard builds and defined services.

## Slide 14
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
14
Canada Life
Evolving From Current-State Insights to Future-Ready Focus Areas
Domain | Current Observation | Strategic Focus for Future State
Licensing | DB2 legacy licensing is a cost outlier; deprecated but not yet retired. | Rationalized, cost-optimized licensing footprint; DB2 exit completed.
Resilience | 99.5% availability; RPO/RTO up to 96 hours across the board. | Tiered resilience targets aligned to workload criticality.
Platform Choice | Postgres/MongoDB cloud-only; Oracle Exa@Azure pricing TBD. | Deliberate placement policy for every engine.
Operating Model | HCL-managed, largely ticket-driven provisioning. | Increased self-service for common patterns.

## Slide 15
14
Target State
CONFIDENTIAL | WORKING DRAFT — FOR DISCUSSION & VALIDATION
15

## Slide 16
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
16
Canada Life
Design Principles for Target State & Expected Business Outcomes
Key Design Principles
Expected Business Outcomes
1
Engine-Agnostic Standardization: foundation capabilities modeled consistently across on-prem and cloud.
2
Resilient, Tiered Architecture: DR and recovery targets matched to workload criticality, not one-size-fits-all.
3
Security & Governance by Design: policy-driven guardrails, automated compliance.
4
Cost-Transparent Operations: unified licensing and consumption visibility for FinOps-style traceability.
5
Progressive Retirement of Legacy Platforms: DB2 exit completed on a committed timeline.
1
Cost Efficiency: contain licensing and infrastructure spend while supporting business growth.
2
Speed to Value: faster provisioning for application teams via self-service.
3
Risk & Compliance: reduced operational risk via unified database governance.
4
Strategic Focus: simplify the estate by exiting deprecated, high-cost platforms.
5
Maturity Uplift: target Level 4+ across all assessed database capabilities.

## Slide 17
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
17
Canada Life
High-Level Target Operating Model
The target model gives every workload a governed path to the right engine, with automation and observability wrapped around all of it — conceptual, to be refined with the Portfolio Architect.
Consumers
Application Teams • Analytics & BI • AI / ML Workloads
Database Service Layer
Relational (Oracle, MS SQL, Postgres) • NoSQL (MongoDB) • Vector / AI-Ready (future)
Automation, Security & Governance
Policy-as-code • RBAC/PAM • Automated backup, patch & DR • Cost & license governance
Foundation
On-Prem Data Centers • Oracle Exadata Cloud @ Customer • Azure • AWS

## Slide 18
16
Work Packages / Initiatives
Identification and Sequencing
CONFIDENTIAL | WORKING DRAFT — FOR DISCUSSION & VALIDATION
18

## Slide 19
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
19
Canada Life
Roadmap Priorities & Pain Points Summary
Priority Name | Rank | Pain Point | Business Impact | Domain
Exa@Azure Migration (CONFIRMED) | High | On-prem Exadata hardware support lapsed; SLA steps down to RC3 until multi-region | Avoids refresh; path to 99.99% SLA & OSFI compliance | Platform & Services
Legacy Licensing Rationalization | High | DB2 legacy licensing cost outlier, deprecated but active | Frees budget for modernization | Cost & Optimization
Resilience & DR Modernization (Broader Estate) | Medium | RPO/RTO up to 96h; no tiering by criticality | Faster recovery, reduced risk | Governance
Clarify NoSQL/Postgres Placement Policy | Medium | Atlas/RDS already active; policy not formalized | Removes team ambiguity | Platform & Services
Operating Model Evolution | Low | Ticket-driven provisioning via HCL | Faster delivery, less friction | Automation

## Slide 20
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
20
Canada Life
Strategic Work Packages / Initiatives & Objectives
Code | Initiative | Objective
D1 | Exa@Azure Migration (CONFIRMED — Intake #290) | Complete the move off unsupported on-prem Exadata hardware; confirm Workstream 2 phase and outcome of the migration-method decision; fold its milestones into this roadmap.
D2 | Legacy Licensing Rationalization | Complete DB2 retirement and migration path; quantify and capture the cost gap vs. MS SQL/Postgres.
D3 | Database DR & Resiliency Modernization (Broader Estate) | Extend the resilience approach used for Exa@Azure (tiered SLA, multi-region) to the rest of the estate; tier RPO/RTO by workload criticality.
D4 | NoSQL/Postgres Placement Policy | Formalize whether MongoDB Atlas / AWS RDS PostgreSQL's existing multi-cloud, self-service reach is sufficient, or whether an on-prem/hybrid path is still required.
D5 | Self-Service & Operating Model Evolution | Evaluate expanding self-service provisioning within or alongside the HCL-managed model.
Dependencies on the Cloud Foundations Roadmap: D1 already depends on ExpressRoute/Equinix connectivity and, for a possible future state, GCP Frontdoor; D3 may depend on Chaos Resiliency Testing (C7) and Proactive/Self-Recovery (C9); D5 connects to Self Service Tooling (C4).

## Slide 21
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
21
Canada Life
Work Packages / Initiatives Sequencing (2026–2027, Illustrative)
Initiative | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
D1: Exa@Azure Migration (CONFIRMED — confirm actual phase) |  |  |  |  |  |  |  | 
D2: Legacy Licensing Rationalization |  |  |  |  |  |  |  | 
D3: Database DR & Resiliency Modernization |  |  |  |  |  |  |  | 
D4: NoSQL/Postgres Placement Policy |  |  |  |  |  |  |  | 
D5: Self-Service & Operating Model Evolution |  |  |  |  |  |  |  | 
2026
2027
Sand = confirmed, in-flight initiative (Exa@Azure) — placement approximate, confirm actual phase. Red = illustrative placement for seed-hypothesis initiatives — sequence and pace against real discovery findings, budget, and dependencies.

## Slide 22
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
22
Canada Life
Work Package Details — Scope, Cost & Timeline (Template)
Initiative | Potential In-Scope Technology | Estimated Cost | Estimated Duration | Timeline
D1: Exa@Azure Migration (CONFIRMED) | Exadata Database Service on Azure (RAC), Autonomous Recovery Service | ≈$1.15–1.2M Azure credits + $1.7M vendor + $0.33M internal IT (documented — verify total) | Workstream 1 complete (FY25); confirm W2 duration | Confirm current phase — originally targeted through FY25
D2: Legacy Licensing Rationalization | PostgreSQL, MS SQL | TBD — quantify DB2 exit savings | 9–12 months | 2026 Q1 – Q3
D3: Database DR & Resiliency Modernization | Native HA/DR tooling, TBD | TBD | 6–9 months | 2026 Q2 – 2027 Q1
D4: NoSQL/Postgres Placement Policy | MongoDB Atlas, AWS RDS PostgreSQL | Assessment only | 3 months | 2026 Q1 – Q2
D5: Self-Service & Operating Model Evolution | TBD (ServiceNow / IaC tooling) | TBD | 9–12 months | 2026 Q4 – 2027 Q3
D1 costs are as documented in the approved architecture sketch — verify the consolidated total. All other cost/technology fields are placeholders pending vendor and Portfolio Architect input.

## Slide 23
21
Appendix
CONFIDENTIAL | WORKING DRAFT — FOR DISCUSSION & VALIDATION
23

## Slide 24
CONFIDENTIAL | WORKING DRAFT — FOR DISCOVERY & VALIDATION
24
Canada Life
Business Value by Capability (Draft)
Database Service Catalog & Enablement
Governs access to approved database platforms; reduces risk and speeds adoption through a curated, discoverable catalogue.
Database Modernization & Migration Enablement
Extends the already-offered legacy-to-cloud migration service; accelerates DB2 exit and other modernization moves.
Database Governance & Workload Placement
Ensures every workload lands on the right engine and platform, consistent with enterprise standards and the cloud roadmap's placement framework.
Database Cost & License Optimization
Rightsizing, license consumption tracking, and cost dashboards — direct counterpart to the cloud roadmap's FinOps/tagging initiatives.